Japan Global Gateway

Copyright 2022 FUJITSU LIMITED

For those already familiar

with SDEM

Introduction to

Improvements in

SDEM® 2.0

[2022.09.01]

This training course is intended for those who selected "Introduction to Improvements in SDEM 2.0," for

those already familiar with SDEM, in the SDEM 2.0 Introductory Training.

Copyright 2022 FUJITSU LIMITED 1

Introduction

1. Purpose of SDEM 2.0 Renewal

1.1 Purpose of SDEM 2.0 Renewal

1.2 SDEM 2.0 Usage Scenarios

2. Key Points of SDEM 2.0 Renewal

2.1 Key Points of SDEM 2.0 Renewal

2.2 Extended WBS Across Categories

2.3 Definition of Relationships Between WBS Categories

3. Changes in SDEM 2.0

3.1 Changes Related to Phases

3.1.1 Additions and Changes Related to Phases

3.1.2 Addition of CA Phase

3.1.3 Expansion of RD Phase

3.1.4 V-shaped Model for Quality Assurance in System Development

Contents - Introduction to Improvements in SDEM 2.0 -

2 Copyright 2022 FUJITSU LIMITED

Copyright 2022 FUJITSU LIMITED 2

3.2 Changes Related to Categories

3.2.1 Additions and Changes Related to Categories

3.2.2 T: Quality Assurance (Overall Test)

3.2.3 B: Business / C: System Requirements

3.2.4 D: Application / E: Application Infrastructure

3.2.5 F: System Infrastructure / G: Operation and Maintenance

3.2.6 H: Transition & Deployment

3.2.7 J: Project Management

3.3 Operation & Maintenance Process Changes

3.3.1 Changes in Operation & Maintenance Process Categories

4. SDEM 2.0 Content Structure

4.1 SDEM 2.0 Content Structure

4.2 Structure of SDEM Practical Standards

4.3 Scope of SDEM 2.0 Provision

4.4 SDEM 2.0 Published by IKB-SDEM

Contents - Introduction to Improvements in SDEM 2.0 -

3 Copyright 2022 FUJITSU LIMITED

Copyright 2022 FUJITSU LIMITED 3

Introduction -First Reform of SDEM Standard Processes in 14 YearsCopyright 2022 FUJITSU LIMITED

Created in 1976, SDEM has more than 40 years of accumulated knowledge,

a compilation of Fujitsu's know-how, and is still evolving along with global trends.

1980 1990 1995 1999 2000 2007 2021

Software

development

standards

SDEM

SP to ME

Software development

standards

SDEM® 90

SP, SA to OT, ME

Software development

standards

SDEM® 90

[Common Frame supported]

Contract work

System

development work

SP, SA to OT, ME

Quality assurance work

Organizational

improvement work

System audit work

Standard process structure for solutionoriented planning, development,

operation, and maintenance

SDEM® 21

Planning

process

VP, SP

Contract process

Development

process

SA to OT

Operation &

maintenance

process

OM

Organizational management

process

System audit process

Standard process structure for planning,

development, operation, and maintenance

SDEM®

Contract process

Planning

process

VP, SP

Requirement

definition

process

RD

development

process

UI to ST

Operational

test &

transition

process

OT

Operation

&

maintenan

ce process

OM

Organizational management process

System audit process

Since ‘97 - Business expansion (consulting and

outsourcing), internal formation change

International/

Industry trends, etc.

‘95 ISO 12207 (SLCP)

International standard for

software life cycle processes for

bilateral contracts

'94 Common Frame 94

Japanese industry version for

SLCP

‘96 : International de facto standard for project management knowledge systems

Since ‘04 - IPA Software Engineering Center (SEC)

Since ‘03 - itSMF Japan (promotes ITSM in Japan)

Elements incorporated into project

management category

9 knowledge areas incorporated into

sub categories

Expanded work structures

(contracts, quality assurance,

organizational improvement,

system audit)

- System development work divided

into 3 processes (planning, development,

operation & maintenance)

- New VP phase established, ME phase

renamed OM phase with operational

work added

Incorporated into operation &

maintenance process categories

Quality assurance required by management

strengthened planning process, independent

requirement definition process, renamed

RD phase

Since ‘18 - IPA

SEC BOOKS: User's Guide for Successful

System Reconstruction

Points for Success in System Reconstruction

Standard process structure for planning,

development, operation, and maintenance

SDEM® 2.0

Contract process

Planning

process

VP, SP

Requirements

definition

process

CA/RD

Development

process

UI to ST

Operational

test &

transition

process

OT

Operation &

maintenance

process

OM

Organizational management process

System audit process

Updated on premise that "it is natural for

existing systems to exist"

- Tacit knowledge from those experienced in

reconstruction, turned into explicit

knowledge, reconstruction work process

expanded and systematized

- WBS refined to match actual situations of

projects so that standards are more practical

Renewal

4

In 2021, SDEM was reformed for the first time in 14 years into SDEM 2.0.

Created in 1976, SDEM has more than 40 years of accumulated knowledge,

a compilation of Fujitsu's know-how, and is still evolving along with global trends.

This training course introduces the improvements made in SDEM 2.0.

Copyright 2022 FUJITSU LIMITED 4

1. Purpose of SDEM 2.0 Renewal

Copyright 2022 FUJITSU LIMITED

What you will understand by the end of this chapter

- Background to SDEM renewal

- SDEM usage scenarios

5

Chapter 1 explains the purpose of SDEM renewal.

By the end of this chapter, you will understand the background to SDEM renewal and SDEM usage

scenarios.

Copyright 2022 FUJITSU LIMITED 5

1.1 Purpose of SDEM 2.0 Renewal

Copyright 2022 FUJITSU LIMITED

Old SDEM Current SI projects

SDEM was established in the early years of core system

development, with the primary theme of making new

systems.

It is natural for various existing systems to exist.

(In new system construction, development cannot proceed

without linkage to an existing system.)

⚫ Tacit knowledge from those with experience in reconstruction projects is turned into explicit

knowledge.

⚫ All categories are reformed to be practical in line with the reality of current system development.

Update that assumes it is natural for existing systems to exist

Systematization of form development/manual work System construction in tandem with variety of information

6

The update into SDEM 2.0 assumed that it is natural for existing systems to exist.

The old SDEM was established in the early years of core system development, with the primary theme of

making new systems, such as to systematize manual work and the development of forms.

On the other hand, in current SI projects, it is natural for various existing systems to exist around them.

In new system construction, development cannot proceed without linkage to an existing system.

So tacit knowledge from those with experience in reconstruction projects has been turned into explicit

knowledge to strengthen processes.

To make all categories practical in line with the reality of current system development, category

definitions were reviewed, and purpose and work elements and viewpoints were added to the WBS.

Based on the accumulated know-how in the field, a considerable amount of knowledge to prevent trouble

has been added.

Copyright 2022 FUJITSU LIMITED 6

1.2 SDEM 2.0 Usage Scenarios - Can be Used for Both New Construction and

Reconstruction -

Copyright 2022 FUJITSU LIMITED

Source: Created based on the IPA/SEC User's Guide for Successful System Reconstruction, 2nd Edition (p.35)

New construction Reconstruction

Theme

of new

construction

Business

strategy

Business

transformation

using digital

technology

Data

usage

Work

visualization/

streamlining

Customer

engagement

improvement

Agility Theme of

reconstruction

Response to

hardware/

software

obsolescence

Maintenance

cost

reduction

Streamlining

of work

Flexibility

improvement

Response to

personnel

shortage

Agility

Analyze new system

requirements

(Step 2)

Investigate/

Analyze current system

(Step 1)

Select implementation

method*

(Step 3)

Determine implementation

method* and share risks

(Step 4) Share investment effects and

risks at new construction to build

consensus

Planning

Select implementation method

Example:

- Use on-premise or cloud

- Assemble by hand, or use service

etc.

Omitted if no choice (only 1 possible)

* "Implementation

method" in new

construction is

positioned the same

as "reconstruction

pattern" in

reconstruction.

Investigate

interfaces and

functions of

existing system

likely to linked

with new system

Analyze new system

requirements

(Step 2)

Investigate/Analyze current

system

(Step 1)

Determine reconstruction

method* and share risks

(Step 4)

Planning

Select reconstruction

method*

(Step 3)

Repeat until consensus

with stakeholders

obtained

Reconstruction type and characteristics

Hardware

renewal Rehost Rewrite Rebuild

Select reconstruction

method candidates

Compare advantages and

disadvantages of candidates

selected in Step 3 and share risks

at reconstruction to build

consensus

In a world where it is natural for existing systems to exist, investigation of existing systems is necessary for both new construction and

reconstruction.

Though the viewpoints differ with the SDEM usage scenario (new construction or reconstruction), the approach to planning for system construction

and the WBS are the same.

7

As mentioned in the purpose, in a world where it is natural for existing systems to exist, investigation of

existing systems is necessary for both new construction and reconstruction.

Of course, for reconstruction, the target existing system is investigated.

For new construction, the interfaces and functions of the existing system likely to be linked is

investigated in order to utilize a variety of data.

Current analysis in the RD phase in the old version has been systematized and improved as a phase in

SDEM 2.0 so that it can be used for both new construction and reconstruction.

Copyright 2022 FUJITSU LIMITED 7

2. Key Points of SDEM 2.0 Renewal

Copyright 2022 FUJITSU LIMITED

What you will understand by the end of this chapter

- Three key points of SDEM renewal

8

Chapter 2 explains key points of SDEM 2.0 renewal.

By the end of this chapter, you will understand three key points of SDEM renewal.

Copyright 2022 FUJITSU LIMITED 8

2.1 Key Points of SDEM 2.0 Renewal

● Key points of SDEM 2.0 renewal

(1) Added the current business and system analysis phase (CA phase)

(2) Added the "T: Quality assurance (Overall test)" category

(3) Improved existing categories and the WBS to be more

practically.

- Review of the definitions and positioning of the

"B: Business" and "C: System requirements"

categories, and addition of sub categories

- Review of the positioning of the "G: Operation

and maintenance" category

- Refinement and expansion of the

"H: Transition & deployment" category and WBS

etc.

Copyright 2022 FUJITSU LIMITED

(1)

Current business

and system

analysis phase

(CA phase)

(3) Improvement and expansion to

practical categories and WBS

A: Business

management

T: Quality

assurance

(overall test)

B: Business

C: System

requirements

D: Application

E: Application

infrastructure

F: System

infrastructure

G: Operation and

maintenance

H: Transition &

deployment

I: Development

support

J: Project

management

(2) T: Quality assurance (Overall test)

Incorporating the WBS of the SDEM

Practical Standards [Reconstruction

Development], which was enhanced

by new SI quality assurance system

initiatives

9

The SDEM 2.0 renewal has three significant points:

1. Added the current business and system analysis phase (CA phase)

2. Added the "T: Quality assurance (overall test)" category

3. Improved existing categories and the WBS to be more practical

The third improvement includes, for example, a review of the definitions and positioning of the "B:

Business" and "C: System requirements" categories, and the addition of sub categories to them, a

review of the positioning of the "G: Operation and maintenance" category, and the refinement and

expansion of the "H: Transition & deployment" category and WBS.

SDEM 2.0 incorporates the WBS of the SDEM Practical Standards [Reconstruction Development] which

was enhanced by new SI quality assurance system initiatives, into SDEM, and has more enhanced

additions and reforms.

Chapter 3 introduces the changes specifically in detail.

Copyright 2022 FUJITSU LIMITED 9

2.2 Extended WBS Across Categories

In system development, some work needs consideration

from an overall perspective across SDEM categories.

"Z" is used in the IDs of items requiring consideration

across categories.

Example 1:

Z1CA200 Confirmation of reconstruction requests and

tentative definition of reconstruction pattern from requests perspective

Requiring consideration from an overall perspective across

all categories

Example 2:

DZCA100 Overall understanding of current assets

Requiring consideration across sub categories in Category D

Copyright 2022 FUJITSU LIMITED

"Z" indicates work requiring consideration from an overall perspective across categories.

[List of CA phase work items (WBS1)]

10

SDEM 2.0 features an extended WBS across categories, unlike in the conventional SDEM.

In system development, some work needs consideration from an overall perspective across SDEM

categories.

"Z" is used in the WBS-ID of items requiring consideration across categories.

For example, "Z1CA200" is defined for "Confirmation of reconstruction requests and tentative definition

of reconstruction pattern from requests perspective" because it requires consideration from an overall

system perspective across all categories.

"DZCA100" is defined for "Overall understanding of current assets" because it requires consideration

across the entire the "D: Application" category.

Copyright 2022 FUJITSU LIMITED 10

2.3 Definition of Relationships Between WBS Categories

Copyright 2022 FUJITSU LIMITED

The order and relationship between categories are clearer compared to the old SDEM handbook.

Clarifies WBS links between

categories

Clarifies WBS requiring consideration

across categories

1 phase represented by multiple

columns, clarifying predecessorsuccessor relationship in WBS

11

Another feature of SDEM is the clearer order and relationship between categories compared to the old

SDEM handbook.

Especially in the upstream phases such as CA, RD, and UI, a single phase is represented by multiple

columns, clarifying the predecessor-successor relationship in the WBS.

Some predecessor-successor relationships are indicated by arrows to clarify WBS links between

categories.

A WBS requiring consideration across categories is shown as a vertically long WBS that extends across

categories with IDs beginning with "Z" so it is easier to distinguish.

Pay attention to the context and links of the WBS during use.

Copyright 2022 FUJITSU LIMITED 11

3. Changes in SDEM 2.0

Copyright 2022 FUJITSU LIMITED

What you will understand by the end of this chapter

- Additions and changes related to phases

- Additions and changes related to categories and WBS

- Operation & maintenance process changes

12

Chapter 3 explains specific changes made for improvements in SDEM 2.0.

By the end of this chapter, you will understand additions and changes related to phases, additions and

changes related to categories and the WBS, and operation & maintenance phase changes.

Copyright 2022 FUJITSU LIMITED 12

3.1 Changes Related to Phases

13 Copyright 2022 FUJITSU LIMITED

First is an explanation of changes related to phases.

Copyright 2022 FUJITSU LIMITED 13

3.1.1 Additions and Changes Related to Phases

● Phases in each process

Copyright 2022 FUJITSU LIMITED

CA phase

⚫ The WBS focused on current analysis is newly added as "Current business and system analysis" (CA phase).

RD phase

⚫ With the addition of the CA phase, the positioning has been changed to determine requirements in line with

both the reconstruction requirements and new requirements.

Time axis

Process Planning process

Requirement

definition

process

Development process Operational test &

transition process

Operation &

maintenance

process

Main phase Planning Requirement

definition

Design Implementation Test Operational test and

transition

Operation and

maintenance

Phase

planning

IT vision

System

planning

Current

business and

analysis

system

System

requirement

definition

User

interface

design

System

structure

design

structure

Program

design

Programming

Program test

Integration

Test

System test

Operational test

and transition

Operation and

maintenance

Abbreviation VP SP CA RD UI SS PS PG PT IT ST OT OM

Newly added Changed

14

In old version of SDEM, current analysis was one WBS in the RD phase. Current analysis is newly

systematized as the CA phase, and the WBS of current business and system analysis has been added.

With the addition of the CA phase, the WBS has been expanded to define and determine the

requirement definition requirements of the RD phase in line with both the reconstruction requirements

and new requirements.

Copyright 2022 FUJITSU LIMITED 14

3.1.2 Addition of CA Phase - Purpose -

⚫Purpose

Copyright 2022 FUJITSU LIMITED

1. Determine if the requirement definition or order receipt phase can begin

and collect missing information.

2. Evaluate feasibility, determine the system construction method, and align

awareness with the customer. (Eliminate any discrepancies in awareness.)

3. Share possible risks with stakeholders (such as the project owner of the

customer) to agree on considerations to hedge risks.

Phase for evaluating if development can actually begin (feasibility and

assumed risks)

15

This page explains the added CA phase.

The CA phase is the phase for evaluating if development can actually begin, that is, evaluating feasibility

and assumed risks.

The CA phase has three purposes.

1. Determine if the requirement definition or order receipt phase can begin during or after development

and collect missing information.

2. Based on investigation results, evaluate feasibility, determine the system construction method, and

align awareness with the customer to eliminate any discrepancies in awareness.

3. Share possible risks with stakeholders such as the project owner of the customer to agree on

considerations to hedge risks.

Copyright 2022 FUJITSU LIMITED 15

3.1.2 Addition of CA Phase - Work Outline -

Copyright 2022 FUJITSU LIMITED

Carry out a current analysis, determine the development methods, and

agree on construction risks with stakeholders

* A category in purple (Z category) is an extended WBS across categories.

Confirmation of next system vision and planning

perspective

definition of reconstruction pattern from requests

Confirmation of reconstruction requests and tentative

current documents

Checking of existence and update status of

based on investigation results

Candidate selection of reconstruction pattern

investigation

Clarification of purpose and scope of

Current system analysis (deep dive)

Incompatibility study

Risk consensus with stakeholders

CA phase

Detailed definition of new requirements

incompatibilities

Decision of how to respond to

requests + new requirements)

Definition of requirements (reconstruction

new requirements

Determination of reconstruction pattern with

RD phase

evaluation)

investigation results (including feasibility

Decision on reconstruction pattern based on

16

In the CA phase, carry out a current analysis, determine the development methods, and agree on

construction risks with stakeholders.

The workflow in the CA phase starts with confirmation of the next system vision and planning from an

RFP and tentative definition of the reconstruction pattern from a requests perspective.

Next is the checking of the existence and update status of current documents.

After candidate selection of the reconstruction pattern based on investigation results, the purpose and

scope of investigation is clarified from the selected reconstruction pattern.

Based on the clarified purpose and scope of investigation, a current system analysis is performed as a

deep dive. Then, an incompatibility study is conducted, especially in modernization using current assets.

Lastly, a decision is made on the reconstruction pattern based on investigation results, which include a

feasibility evaluation, followed by a risk consensus with stakeholders.

Copyright 2022 FUJITSU LIMITED 16

3.1.3 Expansion of RD Phase

Copyright 2022 FUJITSU LIMITED

Confirmation of next system vision and planning

perspective

definition of reconstruction pattern from requests

Confirmation of reconstruction requests and tentative

documents

Checking of existence and update status of current

on investigation results

Candidate selection of reconstruction pattern based

Clarification of purpose and scope of investigation

Current system analysis (deep dive)

Incompatibility study

investigation results (including feasibility evaluation)

Decision on reconstruction pattern based on

Risk consensus with stakeholders

CA phase

Detailed definition of new requirements

incompatibilities

Decision of how to respond to

requirements)

(reconstruction requests + new

Definition of requirements

with new requirements

Determination of reconstruction pattern

RD phase

Added a WBS for detailed definition of new requirements and determination of

requirements meeting requests for reconstruction, and clarified the WBS for considering

and deciding measures to respond to incompatibilities

* Categories in purple (Z category) are WBS extending over all categories 17

This page explains the expanded RD phase.

With the addition of the CA phase, the WBS for requirement definition in the RD phase has been

expanded for detailed definition of new requirements and the determination of requirements as a new

system meeting requests for reconstruction.

Also, a WBS has been added for decisions on how to respond to incompatibilities investigated in the CA

phase.

Copyright 2022 FUJITSU LIMITED 17

3.1.4 V-shaped Model for Quality Assurance in System Development

● Entire development process

● Provide quality assurance by gradually decomposing system components, and gradually integrating them in testing

● Match the system components at the requirement definition/design stage and the test stage, and verify and confirm quality with the V-shape (V-shaped model for

quality assurance)

Copyright 2022 FUJITSU LIMITED

Planning Requirement definition Design Implementation Test

Operational

test and

transition

Operation

and

maintenance

VP SP CA RD UI SS PS to PT IT ST OT OM

Business

System

: System component

Gradually

integrate

in testing

Gradually

decompose

in requirement

definition/design

Validation by users

Validation

Verification by designer

Verification

Verification by

developers

Verification

Program

module

Enterprise Enterprise

Business Business

Evaluation by top management

Evaluation

System

System System

Process Process

18

In the improvements this time, the concepts of gradual refinement in requirement definition and design

and gradual integration in the corresponding test phase have not changed. That is, the V-shaped model

for quality assurance in system development is unchanged. To understand and comprehend the

concepts, excavation of current operations and systems was added as a precondition.

Copyright 2022 FUJITSU LIMITED 18

3.2 Changes Related to Categories

19 Copyright 2022 FUJITSU LIMITED

This next section explains changes related to categories.

Copyright 2022 FUJITSU LIMITED 19

The figure shows all the category-related additions and changes from the old version. The tables show a

comparison of SDEM before and after the changes.

Here is an explanation of the additions and changes in order from the top.

- "T: Quality assurance (Overall test)" was added as a category for quality assurance.

- The positioning of "B: Business" and "C: System requirements" was reviewed and definitions were

changed.

- The UX (usage experience) category was added to B: Business.

- The "C1: Overall system architecture" and "C6: Security" categories were added to C: System

requirements.

- The names of sub categories in the "D: Application" category were changed.

- The E2 category was added to E: Application infrastructure, as a category of database architectures

and definitions viewed from applications.

- The definition of "G: Operation and maintenance" was changed and the "F9: System operation"

category was added accordingly to F: System infrastructure.

- The "H1: Transition" category in "H: Transition & deployment" was subdivided according to actual

project conditions.

- Categories related to the management of contracts with customers and OSS applications were added

to J: Project management.

The following pages explain the contents of the changes.

20

3.2.1 Additions and Changes Related to Categories

Copyright 2022 FUJITSU LIMITED

A: Business

management

A1: Business management, A2: Organization

T: Quality assurance

(Overall test)

T1: Business operation continuity judgment criteria

T2: Quality assurance achievement level

T3: Quality assurance scenario

T4: Overall test plan and execution

T5: Individual test plan

B: Business B1: Business operation, B2 Business function

B3: UX (Usage experience)

C: System

requirements

C1: Overall system architecture

C2: Functional requirements (System functions)

C3: Functional requirements (Data)

C4: Functional requirements (Interface)

C5: Non-functional requirements

C6: Security

D: Application D1: Application - New development and diversion development

D2: Package usage

D3: Migration (Source code conversion)

E: Application

infrastructure

E1: Application architectures (including frameworks)

E2: Database architectures and definitions (Applications)

E3: Application environment

F: System

infrastructure

F1: Performance & scalability to F8: Facility

F9: System operation

G: Operation and

maintenance

G1: Operation & maintenance

H: Transition &

deployment

H1: Transition plan, H2: Business system transition, H3:

Data transition, H4: Deployment

I: Development

support

I1: Development standard

I2: Configuration management

J: Project

management

J1: Integration management to J9: Procurement management

JA: Contract management

JB: OSS application management

A: Business

management

A1: Business management, A2: Organization

B: Business B1: Business operation, B2: Business function

C: System

requirements

C1: Functional requirements (System functions)

C2: Functional requirements (Data)

C3: Functional requirements (Interface)

C4: Non-functional requirements

D: Application D1: Application

D2: Package

D3: Migration

E: Application

infrastructure

E1: Application architectures (including

frameworks)

E2: Application environment

F: System

infrastructure

F1: Performance & Scalability to F8: Facility

G: Operation and

maintenance

G1: Operation and maintenance

H: Transition &

deployment

H1: Transition

H2: Deployment

I: Development

support

I1: Development standard

I2: Configuration management

J: Project

management

J1: Integration management to J9: Procurement

management

Requirement definition/Development/Operational test and transition process categories

● Changes in categories from old SDEM standard processes

[Legend] Red = added, Blue= changed, Green = definition changed

Before changes (old SDEM)

After changes (SDEM 2.0)

Quality assurance

category added

Category

numbers C1 to

C4 incremented

Category number

E2 changed to E3

UX (usage experience)

category added

Overall system architecture,

security categories added

Sub category names

changed

Database architectures and

definitions category added

System operation

category added

Transition

categories

subdivided

Category number

H2 changed to H4

Contract management,

OSS application

management

categories added

20

Copyright 2022 FUJITSU LIMITED

3.2.2 T: Quality Assurance (Overall Test) - Purpose -

⚫ Purpose

⚫ Sub categories

Copyright 2022 FUJITSU LIMITED

T1: Business operation continuity

judgment criteria

Establish business operation continuity judgment criteria. Evaluate business operation continuity as an operational judgment.

T2: Quality assurance

achievement level

Formulate quality goals to be achieved by the new system, proceed toward achievement of the goals.

T3: Quality assurance scenario Formulate a scenario to build quality for production. This scenario serves as a model for all quality assurance.

T4: Overall test plan and

execution

Based on a quality assurance scenario, develop a test plan for the entire system, and proceed with testing.

T5: Individual test plan Based on an overall test plan, develop individual test plans (by business, by category, etc.).

1. Take risk measures at the project startup stage

Predict and detect quality assurance risks due to project/customer characteristics at an early stage of the project, and

enable negotiations and agreement with the customer and execution of risk measures from the time of project

planning.

2. Take early risk measures while the project is in progress

Predict and determine from the risk detection stage which parts of an overall test plan in an early stage would be impacted

by risks (progress delay, additional requirements, troubles, etc.) that occur on a daily basis in an ongoing project, thereby

enabling engagement in customer negotiations and risk measures from an early stage.

Systematization of overall management for quality assurance in production

21

The meaning and purpose of the newly established "T: Quality assurance (Overall test)" category are to

understand the processes from planning and test execution to final judgment in order to provide quality

assurance in production. Then, project management can proceed. Category T covers quality assurance

through testing out of quality assurance through design and testing.

Category T has two purposes.

The first is to take risk measures at the project startup stage.

Predict and detect quality assurance risks due to project/customer characteristics at an early stage of the

project, and enable negotiations and agreement with the customer and execution of risk measures from

the time of project planning.

The second is to take early risk measures while the project is in progress.

Predict and determine from the risk detection stage which parts of an overall test plan in an early stage

would be impacted by risks that occur on a daily basis in an ongoing project, thereby enabling

engagement in customer negotiations and risk measures from an early stage.

Copyright 2022 FUJITSU LIMITED 21

3.2.2 Quality Assurance (Overall Test) - Flow From Quality Scenario -

Copyright 2022 FUJITSU LIMITED

Overall test

plan

Test by area System/Operational/Comparis

on (current and new) test

Plan Confirm/Evaluate

Plan Execute/Verify

Plan Execute/Verify

1) Added

formulation of

quality assurance

scenario after

consideration of

business operation

continuity and

quality assurance

achievement level

2) Changed

development of

overall test plan

to start from RD

phase

3) Refined test planning in PT to IT by

category, based on overall test plan

4) Enhanced planning of system test,

operational test, and comparison

(new and current) test

Quality assurance

scenario

22

This page explains the major flow from quality assurance scenario to planning and execution of test

including added

Category T and improvement points.

The figure shows excerpts from the WBS related to the test.

1) First, consider business operation continuity and the quality assurance achievement level in the CA

and RD phases, and formulate a quality assurance scenario. This WBS is newly added.

2) Next, develop an overall test plan based on the quality assurance scenario. The overall test plan was

reviewed to start consideration from the RD phase.

3) Based on the overall test plan, formulate test plans from PT to IT by category area. The WBS for test

planning for each area was added.

4) Based on the quality assurance scenario and the overall test plan, integrate tests by area and

formulate system, operational, and comparison (new and current) test plans. The planning WBS was

enhanced, and the WBS for new and current tests was added.

For your reference, the WBS Manual describes points to consider about each test plan.

Copyright 2022 FUJITSU LIMITED 22

3.2.3 B: Business / C: System Requirements

Copyright 2022 FUJITSU LIMITED

[Review of Categories B and C]

<Before change> <After change>

B: Business B1: Business operation

B2: Business function

C: System

requirements

C1: Functional requirements

(System functions)

C2: Functional requirements

(Data)

C3: Functional requirements

(Interface)

C4: Non-functional

requirements

B: Business B1: Business operation

B2: Business function

B3: UX (Usage experience)

C: System

requirement

s

C1: Overall system architecture

C2: Functional requirements

(System functions)

C3: Functional requirements

(Data)

C4: Functional requirements

(Interface)

C5: Non-functional requirements

C6: Security

Business

specifications

Architecture

Reviewed the definitions and positioning of "B: Business" and "C: System requirements"

⚫ Consolidated all perspectives related to the business specifications of customers into

"B: Business"

⚫ Turned Category C into the specialized role of "architecture"

23

This and subsequent pages explain the changes in Categories B and C.

The definitions and positioning of "B: Business" and "C: System requirements" were reviewed.

Perspectives related to the business specifications of customers were all consolidated into "B: Business."

The positioning of "C: System requirements" was clarified to turn this category into the specialized role of

"architecture."

Next, I will explain sub categories we added.

Copyright 2022 FUJITSU LIMITED 23

Copyright 2022 FUJITSU LIMITED

Added a review of UX (user experience) as the "B3: UX

(Usage experience)" category

Interface

Requests/Requirements

Strategy

UX

Part of the UX is the screen, the top layer of the system.

Customers' experience value maximized by the UX category

3.2.3 B: Business / C: System Requirements - B3: UX (Usage Experience) -

The UX category was added to maximize experience value by considering, from

the user perspective, how to utilize the system and what will be accomplished.

In light of issues in the field and the strategy to maximize the effect of the next

system, requests and requirements (what is required for the system) were

clarified. Based on the strategy, experience value is enhanced by detailed

definition of the necessary functions and interface.

Not only user-friendly screens but the work items and processes necessary for

designing and developing the system will be the most valuable to customers.

24

The review process regarding user experience (UX) was newly established in "B: Business" as the "B3:

UX (Usage experience)" category.

The UX (usage experience) category considers how to utilize the system and what will be accomplished

from the user perspective. Not only user-friendly screens but the work items and processes necessary

for designing and developing the system will be the most valuable to customers.

In addition to the requirement definition work performed in the traditional system development,

requirements are defined from the user perspective to keep in mind how to utilize the system and what

will be accomplished. This will lead to a purpose-oriented proposal and system design.

An approach starting from that experience will lead to solutions to customers' problems, which in turn

enhances business competitiveness.

This category has two purposes.

The first is to clarify what is ideal for the next system and what the system should do in line with real

requests from the field. Using that image of a system as a basis for discussion, the parties concerned

can proceed after agreeing on what the next system should be.

Second is to define in detail the screens that will produce important user experiences during the RD

phase and share them with the parties concerned to:

1) make it easy to recall experiences after system operation begins, and

2) allow users to check if the ideal has been realized, which makes it possible to correct the parts likely

to become a significant problem.

For details of work related to this category, see the SDEM Practical Standards: UX Design (ITUMAP).

Copyright 2022 FUJITSU LIMITED 24

3.2.3 B: Business / C: System Requirements - C1: Overall System Architecture -

Copyright 2022 FUJITSU LIMITED

[Flow of consideration from Category C to each category]

C: System requirements

C1: Overall system architecture

C2: Functional requirements

(System functions)

C3: Functional requirements

(Data)

C4: Functional requirements

(Interface)

C5: Non-functional requirements

C6: Security

E: Application infrastructure

E1: Application architectures

(including frameworks)

E2: Database architectures and

definitions (Applications)

E3: Application environment

F: System infrastructure

F1: Performance & scalability

:

F9: System operation

Architecture

RFP

Requests to function

(functional/non-functional)

Business

architecture

Database

architecture

External

collaboration

architecture

(outside

company)

Security

architecture

System

infrastructure

architecture

Operation

architecture

Interface

architecture

(in-house

independent

system, within

system)

[C1: Overall system architecture structure]

Added the consideration of the overall system architecture and

architecture design as "C1: Overall system architecture"

25

C1: Overall system architecture

The "C1: Overall system architecture" category was added to "C: System requirements," which considers

and designs the overall system architecture.

This category was added because it is important to consider and design the overall system architecture

for both new construction and reconstruction.

Insufficient consideration of the architecture will have a significant impact on the entire system, such as

the system implementation method, project costs, schedule, quality, and so on.

Requirement definition for elements in the overall system architecture, including the business

architecture, database architecture, external collaboration architecture, interface architecture, security

architecture, system infrastructure architecture, and operation architecture from RFP functional requests

and non-functional requests was systematized.

From "C1: Overall system architecture," the system level architecture, including the OS, middleware, and

virtual environment, connects to the system infrastructure, and the application-related architecture

connects to the application infrastructure.

Copyright 2022 FUJITSU LIMITED 25

3.2.3 B: Business / C: System Requirements -C6: Security-

⚫Background to adding "C6: Security"

In reconstruction (for Growth) for DX. etc., greater collaboration with outside parties on data utilization will require

security measures to be taken.

In system development, the process aimed at realizing an ideal image of security and preventing work omissions has been

expanded.

⚫ Security in an age when people in society are so easily linked

Copyright 2022 FUJITSU LIMITED

Internal servers

and PCs



Various terminals

within company



Past: Protect to prevent intrusion

Future: Minimize damage even

after intrusion

Added the WBS for considering security requirements for the overall

system as "C6: Security"

Security requirement

definition

[Elements of WBS]

- Access control

- Authentication

- Session management

- External system use

- Encrypted communication

- Audit trial management

- Data handling

Architecture

requirement definition

Architecture

design

Refine as

security

WBS

26

The WBS for considering security requirements for the overall system and design architecture from

requirement definition is newly systematized as "C6: Security."

Category F already has a security category. However, greater collaboration with outside parties on data

utilization in growth fields aimed at DX, etc. will required more secure measures to be taken.

Category C6 was added and the WBS was expanded with the aim of realizing an ideal image of security

in the overall system and application development, not only in the infrastructure.

Copyright 2022 FUJITSU LIMITED 26

3.2.4 D: Application / E: Application Infrastructure

● D: Application

⚫ To clarify the work in sub categories, sub category names were reviewed and any WBS inadequate for practical use was improved.

The following was added, for example:

• WBS to analyze existing assets (such as programs and definition objects) to the CA phase

• WBS to clarify implementation of application performance and verification work

• "Development of program test plan" WBS, "Development of integration test plan" WBS, and WBS for preparation of data for each

test

● E: Application infrastructure

⚫ With the addition of "C1: Overall system architecture," the WBS related to implementation in the application infrastructure was

clarified accordingly.

• The "Defining list of application infrastructure functions that cannot be realized by frameworks" WBS was added.

⚫ The WBS for performance implementation specification/rule definition was expanded.

The following was added, for example:

• "Definition of non-functional specification to be included in applications" WBS and "Performance modeling (business)" WBS

• "Definition of business application design rules based on the architecture" WBS

⚫ "E2: Database architectures and definitions (Applications)" is newly systematized.

• Each WBS from "Design of database access architecture" to "Table implementation and development" was added.

Copyright 2022 FUJITSU LIMITED

Reviewed every WBS in Categories D and E for practical use

27

This page explains the changes in Categories D and E.

The sub category names for "D: Application" were reviewed in order to clarify the work of each category,

and any WBS inadequate for practical use was improved.

For example, the following was added:

- WBS to analyze existing assets such as programs and definition objects

- WBS to clarify implementation of application performance and verification work

- "Development of program test plan" WBS, "Development of integration test plan" WBS, and WBS for

preparation of data for each test

With the addition of "C1: Overall system architecture," the WBS related to implementation in the

application infrastructure was clarified accordingly in "E: Application infrastructure," such as "Defining list

of application infrastructure functions that cannot be realized by frameworks."

Also, the WBS for performance implementation specification/rule definition was added.

The "E2: Database architectures and definitions" category was also added, and each WBS from "Design

of database access architecture" to "Table implementation and development" was added.

That is because Category D contained database architecture and definition work and role division in

Category F was unclear. So work as sub categories of "E: Application infrastructure" was clarified.

Copyright 2022 FUJITSU LIMITED 27

3.2.5 F: System Infrastructure / G: Operation and Maintenance

● F: System infrastructure

⚫ F9: System operation: Changed the positioning of the WBS related to construction of system operation of "G1: Operation and

maintenance" in the old version to system infrastructure

● G: Operation and maintenance

⚫ G1: Operation and maintenance: Systematized as a process for preparation of operation after production

Copyright 2022 FUJITSU LIMITED

WBS systematization related to consideration of

operation after production (understanding

current/new system requirements) or related to

preparations

Reviewed the definition and positioning of the "G: Operation and maintenance"

category, and added "F9: System operation" to Category F

CA phase RD phase

Overall understanding

of current operation and

maintenance

Understanding of operation

and maintenance

requirements for new system

ST/OT phase

Operation and maintenance

preparation [ST-OT]

-

[WBS elements]

- Operation and maintenance

scheme

- Integration management

- Operation management

- Business operation

- System operation

- Application maintenance

- Infrastructure maintenance

- Operation maintenance

execution plan (*)

(*) The WBS for operation and maintenance execution plans is only for the

ST and OT phases.

28

This page explains the changes in Categories F and G.

"G1: Operation and maintenance" in the old version mainly deals with infrastructure construction work for

system operation. Preparation work for operation after production was insufficient.

Therefore, "G1: Operation and maintenance" in SDEM 2.0 was reviewed as a preparation process for

operation and maintenance after production.

Accordingly, "F9: System operation" in Category F was added, and the WBS related to system operation

construction in Category G1 in the old version was moved.

The WBS for understanding current operations and maintenance in the CA phase of "G1: Operation and

maintenance," for understanding operations and maintenance requirements for the new system in the

RD phase, or for operation and maintenance preparation after production in the ST and OT phases was

systematized.

Copyright 2022 FUJITSU LIMITED 28

[Requirement definition process] [Development process] [Operational test & transition process]

Phase

Category

Current

Business and System Analysis CA

System Requirement Definition

RD

User Interface

Design

UI

System

Structure Design

SS

Program Structure Design

PS Programming PG Program Test

PT Integration Test IT System Test

ST

Operational Test and Transition

OT

H: Transition & deployment

H1: Transition

plan

Z1CA100 Confirmation of next system vision and planning

H1CA100 Transition planning [CA-RD]

Z1RD100 Determination of reconstruction pattern with new requirements

H1UI100 Substantiation of

transition plan

H1PT100 Substantiation of transition

rehearsal plan [PT-IT]

H1IT100 Substantiation of production

transition rehearsal plan [IT-ST]

H2: Business

system

transition

H2RD100 Definition of

policy of business

operation before and

immediately after

transition

H2UI100 Determination of scope

to system transition

H2SS100 Transition

environment design

H2PS100 Design of system

transition tools

H2PG100

Development of

system transition

tools

H2PT100 Unit test

of system transition

tools

H2IT100

Integration test of

system transition

tools

H2ST100

Development and

verification of

business operation

manual before and

immediately after

transition

H2OT100 Training

of business

operation transition

H2CA100

Confirmation of system transition requirements [CA-RD]

H2UI200 Design of system

transition method

H2PS200 Installation and

operation check of

transition environment

H2IT200

Development of

check items for

system transition

rehearsal

H2ST200 System

transition rehearsal

H2OT200

Rehearsal of

transition to

production system

H2OT300 Transition

to production system

H2PT200 Development and verification

of system transition manual [PT-IT]

H3: Data

transition

H3CA100 Confirmation of data transition requirements

[CA-RD]

H3UI100 Determination of scope

to data transition

H3SS100 Design of

data transition

applications

H3PS100 Development of

data transition applications

H3PG100 Unit

test of data

transition

applications

H3IT100

Development of

check items for

data transition

rehearsal,

execution of

rehearsal

H3ST100 Data

transition rehearsal

H3OT100

Rehearsal of

transition to

production data

H3OT200 Transition

to production data

H3UI200 Design of data transition

method

H3PG200

Integration test of

data transition

applications

H3PT100 Development and verification

of data transition manual [PT-IT]

H3ST200 Data

transition for

operational test

H3UI300 Decision of data

cleansing specifications for

existing irregular data

H3SS200 Decision of data transition validation

methods [SS-PS]

H3PT200 Data

transition for

integration test

H3IT200 Data

transition for

system test

H3PS200 Execution and verification of data cleansing [PS-IT]

H4:

Deployment

H4CA100 Confirmation of deployment requirements and

planning of deployment [CA-RD]

H4UI100 Clarification of

deployment scope

H4SS100 Design of

deployment method

H4PS100 Deployment tool

design

H4PG100

Development of

deployment tool

H4PT100 Deployment tool test [PT-IT] H4ST100

Verification before

deployment

H4OT100

Deployment

H4PS200 Installation and operation check of

deployment environment [PS-PG]

H4PT200 Development of deployment

manual [PT-IT]

Copyright 2022 FUJITSU LIMITED

3.2.6 H: Transition & Deployment

⚫ Changed to start transition planning in an earlier step to determine transition risks at an early stage

⚫ Refined and expanded WBS in line with project implementation

Improvements

⚫ Review of WBS for transition requirement confirmation and transition plan for execution from

CA phase

⚫ Redefined WBS for transition plans, system transition, and data transition, respectively

⚫ Newly defined WBS for existing data retrieval, data cleansing work, etc.

29

This page explains the changes in Category H.

Transition planning in "H: Transition & deployment" was positioned from the CA phase in order to

determine transition risks at an early stage. Also, each WBS was refined or expanded in line with project

implementation.

There are three improvements.

1. The WBS for transition requirement confirmation and transition plan was reviewed for execution from

the CA phase.

2. The WBS for the following sub categories was redefined: Transition plan, System transition, and Data

transition.

3. The WBS for existing data retrieval, data cleansing work, etc. is newly defined.

Copyright 2022 FUJITSU LIMITED 29

3.2.7 J: Project Management

⚫"JA: Contract management" category added

⚫"JB: OSS application management" category added

● Investigation of OSS usage and confirmation of terms of use

● Clarification of scope of responsibility and role division for OSS

● OSS license compliance plan

● OSS license compliance control

● OSS change management

Copyright 2022 FUJITSU LIMITED

Contract Minutes

Model

1) Proposal and

explanation

2) Negotiation 3) Agreement

Customers

responsible

for current

analysis

Discussing

how to

overcome and

share ideas

Normative

guidelines

Systematization of risk management of contracts and OSS applications

J: Project

management

J1: Integration management

J2: Scope management

J3: Time management

J4: Cost management

J5: Quality management

J6: Human resource management

J7: Communications management

J8: Risk management

J9: Procurement management

JA: Contract management

JB: OSS application management

30

This page explains the changes in Category J.

"J: Project management" systematizes the WBS for the management of contracts with customers and

OSS applications.

The WBS to define the process and timing of contracts with customers was added the "JA: Contract

management" category. This includes proposal and explanation of responsibility sharing and conditions

for entrustment to avoid discrepancies in awareness with customers, negotiation to overcome risks, and

record of agreement that will serve as normative guidelines.

The WBS for consideration of the correct use of OSS and license compliance control was added the "JB:

OSS application management" category.

Copyright 2022 FUJITSU LIMITED 30

3.3 Operation & Maintenance Process Changes

31 Copyright 2022 FUJITSU LIMITED

This conclusion to the section on changes explains the changes in the operation & maintenance process.

Copyright 2022 FUJITSU LIMITED 31

3.3.1 Changes in Operation & Maintenance Process Categories

● Operation & maintenance process (OM phase)

Copyright 2022 FUJITSU LIMITED

A: Business

management

A1 Business management

A2 Organization

B: Business B1: Business operation

B2: Business function

C: IT service

management

C1: Integrated management

C2: Operational management

D: System operation

and maintenance

D1: Business operation

D2: System operation

D3: Application maintenance

D4: Infrastructure maintenance

E: Infrastructure

provision

E1: Infrastructure provision

G: Project

management

G1: Integration management

to

G9: Procurement management

[Legend] Blue = after change

ITIL concepts already addressed in the SDEM Practical Standards [Operation and

Maintenance (ITSMOP)] are incorporated, and category definitions have been reviewed.

A: Business

management

A1: Business management

A2: Organization

B: Business B1: Business operation

B2: Business function

C: Service delivery C1: Service level management

to

C6: Information security management

D: Service support D1: Service desk

to

D6: Configuration management

E: System operation E1: System operation plan

management

to

E4: System operation training

F: System

maintenance

F1: System maintenance plan

management

to

F6: Maintenance support

G: Project

management

G1: Integration management

to

G9: Procurement management

[Legend] Blue = before change

Incorporating

latest ITSMOP

Note: For an explanation of a WBS for Category C, D, or E of the

operation and maintenance (OM) phase, see the SDEM Practical

Standards (Operation and Maintenance: ITSMOP).

Integrating system

operation and

maintenance

category

Before change (old SDEM) After change (SDEM 2.0)

32

ITIL concepts already addressed in the SDEM Practical Standards [Operation and Maintenance

(ITSMOP)] are in the OM phase of the operation & maintenance process, and category definitions have

been reviewed.

SDEM and ITSMOP are now consistent.

For an explanation of a WBS for Category C, D, or E of the operation and maintenance (OM) phase, see

the SDEM Practical Standards (Operation and Maintenance: ITSMOP).

Copyright 2022 FUJITSU LIMITED 32

4. SDEM 2.0 Content Structure

Copyright 2022 FUJITSU LIMITED

What you will understand by the end of this chapter

- What kind of content is provided with SDEM

- How far the SDEM provision scope extends

- Where to obtain SDEM, and contact information

33

Chapter 4 introduces the content structure of SDEM 2.0.

By the end of this chapter, you will understand what kind of content is provided with SDEM, how far the

SDEM provision scope extends, where to obtain SDEM, and contact information.

Copyright 2022 FUJITSU LIMITED 33

4.1 SDEM 2.0 Content Structure

Copyright 2022 FUJITSU LIMITED

WBS data also available in CSV format

(WBS1-2-3)

34

The SDEM content structure broadly consists of three types of content: standard processes, practical

standards, and technical content.

The SDEM Standard Processes include the Standard Process Structure, WBS Manual, and Standard

Process Guide.

The Standard Process Structure shows the WBS1 and WBS2 structures and phase and category

definitions.

The WBS Manual defines the work items and deliverables of WBS3 units and explains key points about

the work.

The Standard Process Guide explains SDEM use.

The WBS1-2-3 lists are also available in CSV format for easy customization in a project.

Copyright 2022 FUJITSU LIMITED 34

Customers primarily handle the work in the current business and system analysis phase. Nonetheless,

Fujitsu takes a proactive approach to avoid development risks.

⚫ Clearly define and reach an agreement on role division between the customer and Fujitsu on current

analysis work.

⚫ Be sure to obtain the customer's approval and judgment on work performed by Fujitsu.

Copyright 2022 FUJITSU LIMITED

[Reference] Standard Process Guide Excerpt 1) Concept of CA Phase

● Current analysis differences between the VP/SP and CA phases

⚫ Current analysis in the VP/SP phase mainly investigates requests (what to change or not change).

✓ Current business/system discovery at an outline level

✓ New business/system images incorporating requests

✓ Feasibility verification of requests

✓ Policies during and after the next phase (Reconstruction pattern, quality assurance policy, approximate cost estimation, project plan, etc.)

⚫ Current analysis in the CA phase is the current analysis required for system development. Be sure to execute it.

Evaluate sufficiency for a current analysis, and investigate missing items that require further investigation.

● Orders received from VP/SP

Planning process Requirement definition process Development process

Order

receipt

from

VP/SP

VP SP CA RD UI to OT

Informatization

vision planning

Systematization

planning

Requirement

definition Design Development Test

Work entrusted to

Fujitsu

Customer's/Another

company's work

Order

receipt

Impact study of current

business mainly on

requirements

Current analysis

required for

system

development

Order

receipt

[Point] Concept of CA phase

Chapter 4 Requirement Definition/Development/Operational Test and Transition Process

See this to find out more

about the concept of CA

phase and current analysis

levels.

35

Here is supplementary information about the Standard Process Guide.

The Standard Process Description is a physical book with the old SDEM. Nicknamed the green book, it

is now available in PDF format as the Standard Process Guide in light of today's work environment.

The written contents range from the basic concepts of SDEM to points to keep in mind in reconstruction.

Each published chapter is available for browsing on the Web. Browse according to the topic you want to

know about.

For example, "Chapter 4 Requirement Definition/Development/Operational Test and Transition Process"

covers the concept of CA phase.

The chapter describes the concept of current analysis execution at the planning stage or the order

receipt time.

See this chapter to find out more about current analysis differences between the VP/SP phase and CA

phase and the concept of current analysis when an order is received from the UI phase.

Copyright 2022 FUJITSU LIMITED 35

Copyright 2022 FUJITSU LIMITED

[Reference] Standard Process Guide Excerpt 2) Appendix 5. SDEM 2.0 Details of Changes

Appendix 5. SDEM 2.0 Details of Changes

SDEM and SDEM 2.0 correspondence list

* The figure below shows the correspondence between SDEM (version 1.0.1a) and

SDEM 2.0 (version 1.0).

See the appendix to find

out the correspondence

between the old SDEM

and SDEM 2.0 by WBS.

コード 名称 コード 名称 コード 名称 コード 名称

WBS1 WBS2 変更

区分

SDEMーSDEM2.0 対応一覧　 WBS対応 (要件定義プロセス～運用テスト・移行プロセス）

移動先

WBS1 WBS2

SDEM SDEM2.0

※変更区分

'追加'：SDEM2.0で追加した作業項目

'削除'：SDEM2.0で削除した作業項目

'移動'：SDEM2.0で大または小カテゴリを移動した作業項目(カテゴリ追加によってカテゴリコードがずれたものは除く）

'変更'：'移動'以外でSDEM2.0でWBS1、WBS2のコードまたは名称を変更した作業項目

'ー'　：WBS1、WBS2のコードおよび名称の変更なしの作業項目　※ただし、WBS3の変更はある可能性があります

追加 ー B1RD300 業務運用要件の具体化 B1RD350 帳票運用の定義

追加 ー B1RD300 業務運用要件の具体化 B1RD360 外部連携ファイル運用の定義

追加 ー B1RD300 業務運用要件の具体化 B1RD370 マスタデータ運用の定義

B1UI100 業務運用、新業務データの設計［Ｕ

Ｉ～ＳＳ］ B1UI110 システム化対象外の業務の定義 削除

B1UI100 業務運用、新業務データの設計［Ｕ

Ｉ～ＳＳ］ B1UI120 業務運用の設計 変更 ー B1UI100 業務運用の設計 B1UI110 業務運用の設計

B1UI100 業務運用、新業務データの設計［Ｕ

Ｉ～ＳＳ］ B1UI130 新業務データの設計［ＵＩ～Ｓ

Ｓ］ 移動 B2UI210

B1SS100 業務運用テスト方針の決定 B1SS110 業務運用テスト方針の決定 移動 T4SS210

36

This appendix in the guide provides the details of changes between the old SDEM and SDEM 2.0.

See this appendix to find out the details of the correspondence between the old SDEM and SDEM 2.0 by

WBS.

For your reference, the history of changes in the latest version is available on the page about SDEM 2.0

standard processes on the IKB website.

Copyright 2022 FUJITSU LIMITED 36

4.2 Structure of SDEM Practical Standards

Copyright 2022 FUJITSU LIMITED

The SDEM Practical Standards provide specific work procedures, document formats, etc. in practice.

* For the location of document formats and samples, see "ドキュメントフォーマット・サンプル格納場所" (Document format/sample storage location)

on the following page:

https://fujitsu.sharepoint.com/sites/jp-IKB-sdem/SitePages/technology/sdeminformation.aspx

37

Next is an introduction to the SDEM Practical Standards.

The SDEM Practical Standards provide specific work procedures, document formats, etc. in practice.

This figure shows the correspondence between titles in the SDEM Practical Standards and phases and

categories in the SDEM Standard Processes.

Select a title according to the phase or category you want to know about.

Every WBS in the Reconstruction Development, Improved [ITMMAP] improved by new SI quality

assurance system initiatives has been incorporated into the SDEM 2.0 standard processes.

Accordingly, the list of current analysis items and the Quality Assurance (Overall Test) Guidelines, which

used to be provided with ITMMAP, are now available as the Common Development [ITCMAP].

The subsequent pages introduce the newly added content.

Copyright 2022 FUJITSU LIMITED 37

[Reference] Business & IT Grand Design Process Structure [BIeDP*

]

Copyright 2022 FUJITSU LIMITED

Scope of Business

& IT Grand Design

Process Structure

Systematize the work processes and knowledge for the DX vision/planning

To requirement definition

and development

processes in SDEM

The Business & IT Grand Design Process

Structure is available in the SDEM

Technical Content.

* BIeDP:

Business & IT Enterprise Design Process

38

For business transformation utilizing the latest digital technologies, IT human resources familiar with

digital technologies need to participate from company-wide strategy planning or business strategy

planning, not from system planning or requirement definition.

Customers should play the main role in developing the company-wide strategy and business strategy.

However, as a DX partner, we should understand the customers' ideas and provide support as an IT

expert.

The Business & IT Grand Design Process Structure [BIeDP] systematizes the work processes and

knowledge for the DX vision/planning.

Use it to support the customers' DX vision/planning.

Copyright 2022 FUJITSU LIMITED 38

[Reference] SDEM Practical Standards: UX Design (ITUMAP)

Copyright 2022 FUJITSU LIMITED

● Provides documents that can readily describe for putting into practice the work in the "B3: UX (Usage

experience)" category

● Sample document: Entry examples and formats for output

● WBS Manual Supplementary Materials: Provides detailed descriptions and know-how in an operation guide

● Please make the most of the content for learning about UX design and the support service for the projects.

● Content for learning about UX design: URL: https://fujitsu.sharepoint.com/sites/jp-cx/SitePages/education.aspx

● Experience design support service: URL: https://fujitsu.sharepoint.com/sites/jp-cx

● "Experience Design for All" on Yammer: URL: https://qis590.fjqis.css.fujitsu.com/y/l4dd

39

The SDEM Practical Standards [UX Design (ITUMAP)] provides the documents necessary to understand

the work in the "B3: UX (Usage experience)" category.

They include specific work procedures, know-how, and document formats for practical use.

Content related to UX design will continue to be released.

Aside from the ongoing release of ITUMAP documents, training is offered to learn about UX design and

UI design.

UX design experts also participate in the projects. Services closely aligned with SDEM are provided to

support the implementation of various processes in the "UX (Usage experience)" category and the

acquisition of skills.

You can use the skills you acquire in your projects.

Copyright 2022 FUJITSU LIMITED 39

[Reference] ITBASP Security, Extended Version

● Provides the know-how necessary for putting into practice "C6: Security" which is improved in SDEM 2.0

● Written in collaboration with the members of the Data & Security Research Laboratory who wrote the Secure Web Guide

● Provides document samples and formats that are so practical that even beginners in security can easily understand the key

points of requirement definition and design for security

Copyright 2022 FUJITSU LIMITED

C6RD320t1

Security architecture requirement definition (Definition of requirements for

authentication architecture) sample

C6RD420t1

Security architecture design document (common architecture) (Authentication

architecture design) sample

Business application development website ◆ITBASP Security, Expanded Version

https://fujitsu.sharepoint.com/sites/jp-IKB-sdem/SitePages/technology/practicestandard/itbasp.aspx

40

Last is the ITBASP Security, Extended Version.

The ITBASP Security, Extended Version provides the know-how necessary for putting into practice "C6:

Security" which was improved this time. The provided document samples and formats are so practical

that even beginners can easily understand the key points of requirement definition and architecture

design. Please make the most of them.

Copyright 2022 FUJITSU LIMITED 40

4.3 Scope of SDEM 2.0 Provision

Copyright 2022 FUJITSU LIMITED

SDEM is copyrighted by Fujitsu, and the scope of provision varies depending on the content.

SDEM is Fujitsu's core technology and important know-how for Fujitsu to outsource SI. Therefore,

provision to an external party is based on the premise

that an NDA is concluded and Fujitsu is entrusted with SI.

SDEM Structure

Internal Provision

Scope External Provision Scope

Within

Company/Group Business Partner Customer

SDEM

Standard

Processes

Standard Process Structure ✓ ◆ ◆

WBS Manual ✓ ◆ ◆

Standard Process Guide

(FUJITSU-CONFIDENTIAL)

✓ ◆ ◆

Standard Process Guide (for internal

use) ✓ x x

WBS1-2-3 work item list

(CSV format) ✓ x x

[Legend]

✓: Can be provided

◆: Can be provided after the

conclusion of a non-disclosure

agreement (NDA), representing a

confidentiality agreement, on the

premise that Fujitsu is entrusted

with SI

x: Cannot be provided or shown

* For the provision scope of the SDEM Practical Standards, see "利用上の注意事項" (Precautions for Use) on the following page:

https://fujitsu.sharepoint.com/sites/jp-IKB-sdem/SitePages/technology/attention.aspx

41

Here is an explanation of the scope of provision of SDEM 2.0.

SDEM is Fujitsu's core technology and important know-how for Fujitsu to outsource SI.

Therefore, provision to an external party is based on the premise that an NDA is concluded and Fujitsu is

entrusted with SI.

Starting with SDEM 2.0, the scope of information provision to customers and business partners is

reviewed and restricted depending on the purpose and whether there is a non-disclosure agreement.

SDEM is copyrighted by Fujitsu, and the scope of provision varies depending on the content within the

company/group, and with the business partner or customer. Be sure to confirm it before use.

Copyright 2022 FUJITSU LIMITED 41

4.4 SDEM 2.0 Published by IKB-SDEM

Copyright 2022 FUJITSU LIMITED

<IKB-SDEM> https://fujitsu.sharepoint.com/sites/jp-IKB-sdem/SitePages/sdem.aspx

SDEM continues to evolve for knowledge sharing.

In order to pass on knowledge in the field, please give us your feedback on

points requiring more specifics for practical use.

* English versions of the

following content are also

available:

- SDEM Standard

Processes: Standard

Process Structure

- SDEM Practical

Standards: Operation and

Maintenance [ITSMOP]

42

Lastly, the SDEM content introduced in this training course and the textbooks for this training can be

obtained from the IKB-SDEM site.

SDEM continues to evolve for knowledge sharing.

In order to pass on knowledge in the field, please share your experience and knowledge by giving us

your feedback on points requiring more specifics for practical use.

For inquiries, please contact us from [Inquiry] on the left menu on the IKB-SDEM site.

Copyright 2022 FUJITSU LIMITED 42

Thank you

Copyright 2022 FUJITSU LIMITED

Copyright 2022 FUJITSU LIMITED 43